# Policy Assistant I-06
Authentication & Authorization Design

Direct Step-by-Step Implementation Instructions

I-06 GOAL Define and document the Policy Assistant - authentication and authorization security rules. Do NOT implement Microsoft Entra SSO, app registrations, token validation code, or React authentication in I-06. Those implementation activities begin in I-07 and subsequent security backlog items.

# Security Decisions Used in These Instructions

Your spreadsheet states that the intended users are corporate employees and contractors, while access is restricted to approved Entra groups. These instructions reconcile those two statements as follows:

Employees and contractors are eligible user populations, but a person may use the Policy Assistant only when they are authenticated in the corporate Entra tenant and assigned to at least one approved Policy Assistant access group.

The approved initial access groups are HR, IT, Risk Management, Legal, Enterprise Services, Security, and Finance.

Membership in an access group controls application/policy authorization. It does not mean every member automatically receives every policy document.

# I-06 Direct Step-by-Step Instructions

## Step 1 - DEFINE who may use the Policy Assistant

DEFINE the allowed-user rule.

DECISION: Allow corporate employees and contractors only when they authenticate through the organization's Microsoft Entra ID tenant AND are assigned to at least one approved Policy Assistant access group: HR, IT, Risk Management, Legal, Enterprise Services, Security, or Finance.

VERIFY: A written rule exists stating that tenant membership alone is not sufficient; approved group assignment is also required.

## Step 2 - DEFINE the authentication authority

For I-06 Step 2 itself, you only need to complete these four actions:

- OPEN Microsoft Entra ID → Overview.

- COPY your Tenant ID.

- RECORD it as ENTRA_TENANT_ID in the Policy Assistant security design.

- DOCUMENT that both the future React and API registrations will use Accounts in this organizational directory only (Single tenant).

## Step 3 - DEFINE the frontend sign-in rule

DEFINE the React sign-in boundary.

DECISION: REQUIRE the user to authenticate before the Policy Assistant permits chat entry, chat-history access, conversation continuation, or protected policy requests. The React client may display a sign-in screen before authentication, but it must not treat locally supplied identity values as trusted.

VERIFY: The UI security rule explicitly says protected chat functionality is unavailable until sign-in succeeds.

## Step 4 - DEFINE the backend API trust rule

DEFINE the backend API validation requirements for protected /api/policy-chat requests.

DECISION: The backend must accept the request only after validating an Entra access token issued by the approved tenant for the Policy Assistant API. Validate token signature, issuer/tenant, expiration/not-before, intended audience, and required delegated scope. Derive identity and authorization data from the validated token or trusted backend lookups.

VERIFY: The rule explicitly states that userId, email, groups, roles, policy entitlements, or similar values supplied only in the React JSON body are NOT trusted for authorization.

Backend trust rule for I-07/I-08:
- Require Authorization: Bearer <access-token>
- Validate token signature
- Validate issuer / tenant
- Validate token lifetime
- Validate API audience
- Validate required delegated scope
- Read trusted identity from validated claims
- Do NOT authorize from request-body userId/email/group/role values

## Step 5 - DEFINE the API token audience

DEFINE the intended token audience.

DECISION: The intended audience is the Policy Assistant backend API application registration that will be created/configured in I-07. Record the API application's Application (client) ID and Application ID URI when they are created. The backend must reject access tokens intended for a different API.

VERIFY: The security design says: 'Audience = Policy Assistant API application registration.' I-07 will replace the placeholders with the actual identifiers.

Planned identifiers for I-07:
Policy Assistant API Application (client) ID: <TO BE CREATED IN I-07>
Application ID URI: api://<POLICY_ASSISTANT_API_CLIENT_ID>

## Step 6 - DEFINE the delegated API permission

DEFINE one user-delegated API scope for the first release.

DECISION: Use the scope name access_as_user. The React client will request this delegated permission when obtaining a token for the Policy Assistant API.

VERIFY: The documented scope name is access_as_user.

Scope name:
access_as_user

Planned full scope:
api://<POLICY_ASSISTANT_API_CLIENT_ID>/access_as_user

Purpose:
Allows the signed-in corporate user to call the Policy Assistant backend API
on their own behalf. This scope does NOT by itself grant access to every policy.

## Step 7 - DEFINE the trusted token claims

DEFINE the minimum claims the backend may trust after successful token validation.

DECISION: Use oid as the stable Entra user identifier for conversation ownership; use tid to enforce the approved tenant; use scp to verify access_as_user. Use groups and/or roles only when the authorization design requires them and only after they originate from the validated token or a trusted backend directory lookup. Do not use name, preferred_username, or email as ownership keys.

VERIFY: The trusted-claims list is documented.

| Claim | Use | Rule |
| --- | --- | --- |
| oid | Stable user ownership key | Use for conversation ownership and user-scoped data. |
| tid | Tenant boundary | Must match the approved corporate Entra tenant. |
| scp | Delegated API permission | Must include access_as_user for user-delegated calls. |
| groups / roles | Authorization inputs | Use only when configured and backend-verified; do not trust React body values. |
| name / preferred_username / email | Display only | Do not use as the durable authorization/ownership key. |

## Step 8 - DEFINE chat-history ownership

DEFINE who owns persisted conversations and who enforces access.

DECISION: The authenticated user owns their chat-history records from an authorization perspective. Persist the validated Entra oid as the userId/owner identifier for every conversation and message. The Policy Assistant Orchestrator manages the lifecycle and enforces the ownership rule, but the Orchestrator itself is not the user-data owner.

VERIFY: A user may list, read, continue, or modify only conversations whose stored owner identifier matches the validated authenticated user's oid, unless a future explicitly approved administrative capability says otherwise.

Conversation authorization rule:
validated_token.oid == conversation.userId

If the values do not match:
DENY access (HTTP 403)
Do not return the conversation content.

## Step 9 - DEFINE policy-content authorization

DEFINE the initial Entra-group-to-policy-category mapping.

DECISION: Use backend-verified Entra group/role membership to determine which policy categories may be retrieved. Apply the authorization filter before or during Azure AI Search retrieval so unauthorized chunks never enter the LLM prompt.

VERIFY: A documented entitlement mapping exists and allows shared/common policies to be mapped to more than one group.

| Approved Entra Access Group | Initial Authorized Policy Category |
| --- | --- |
| HR | HR policy documents; shared policies explicitly mapped to HR |
| IT | IT policy documents; shared policies explicitly mapped to IT |
| Risk Management | Risk Management policy documents; shared policies explicitly mapped to Risk Management |
| Legal | Legal policy documents; shared policies explicitly mapped to Legal |
| Enterprise Services | Enterprise Services policy documents; shared policies explicitly mapped to Enterprise Services |
| Security | Security and cybersecurity policy documents; shared policies explicitly mapped to Security |
| Finance | Finance policy documents; shared policies explicitly mapped to Finance |

RULE FOR SHARED POLICIES: Documents such as remote-work or password-reset policies may be authorized for multiple groups. Model this explicitly in policy metadata/entitlements; do not bypass the authorization filter because a document is considered 'common.'

## Step 10 - DEFINE authorization-context handling

DEFINE what authorization information may enter Search filters or the LLM context.

DECISION: Only backend-verified identity and authorization results may be used. The backend/orchestrator performs the authorization decision before retrieval. The LLM may receive a minimal, non-sensitive authorization context only when it is needed to answer the question; the LLM must never decide whether the user is entitled to restricted content.

VERIFY: The rule explicitly separates authorization enforcement from LLM reasoning.

Allowed:
- Backend verifies user
- Backend resolves approved entitlements
- Backend filters Search
- Backend optionally supplies minimal trusted context to the LLM

Not allowed:
- React says user is in HR -> trust it
- LLM decides whether a user may see HR policy
- Retrieve restricted content first and ask the LLM not to reveal it

## Step 11 - DEFINE access-denied behavior

DEFINE standard authentication and authorization responses.

DECISION: Return HTTP 401 when a required access token is missing, invalid, expired, from the wrong tenant/issuer, or intended for the wrong API. Return HTTP 403 when the caller is successfully authenticated but lacks permission for the requested conversation or policy content. Return a user-safe response and do not reveal restricted document names, titles, categories, snippets, or existence.

VERIFY: 401 and 403 behavior is explicitly documented.

401 example:
{
  "error": "authentication_required",
  "message": "Sign in with an authorized corporate account and try again."
}

403 example:
{
  "error": "access_denied",
  "message": "You do not have permission to access the requested resource."
}

## Step 12 - DEFINE service-to-service identity separately

DEFINE the separation between end-user identity and Azure Function identity.

DECISION: Use the authenticated user's Entra identity for user ownership and user authorization decisions. Use the Azure Function managed identity for service-to-service access to Azure AI Search, Cosmos DB, Foundry/model endpoints, and Key Vault under I-10. Do not substitute the user's token for the Function's Azure resource permissions unless a later architecture decision explicitly requires an on-behalf-of flow.

VERIFY: The design contains two separate trust paths: user-to-API and Function-to-Azure-services.

## Step 13 - DOCUMENT the final I-06 security design

DOCUMENT the following decisions as the approved I-06 security design record. The table below is the record to carry into I-07 through I-10 and I-32.

VERIFY: Every field below has a decision. Values that can exist only after app registration (GUIDs) are clearly marked for I-07.

| Security Design Item | I-06 Decision |
| --- | --- |
| Eligible users | Corporate employees and contractors. |
| Application access | Only users authenticated in the corporate Entra tenant and assigned to an approved Policy Assistant access group. |
| Approved access groups | HR, IT, Risk Management, Legal, Enterprise Services, Security, Finance. |
| Identity provider | Organization's Microsoft Entra ID workforce tenant; single-tenant first release. |
| Frontend rule | Authenticate before protected chat input/history/policy requests. |
| Backend trust boundary | Validated bearer token only; never trust authorization values supplied only by the React request body. |
| API audience | Policy Assistant backend API app registration. Actual Application/Client ID and App ID URI to be recorded in I-07. |
| Delegated API scope | access_as_user; planned full scope api://<POLICY_ASSISTANT_API_CLIENT_ID>/access_as_user. |
| Trusted claims | oid, tid, scp; groups/roles only when backend-verified and required. |
| Conversation ownership | Persist validated oid as conversation/message userId owner; orchestrator enforces ownership. |
| Policy authorization | Backend maps verified groups/roles to allowed policy categories and filters Search before content reaches the LLM. |
| Shared policies | Explicitly authorize to multiple groups through policy metadata/entitlement mapping. |
| Authorization context | Backend-verified, minimal context only; LLM never makes final authorization decisions. |
| 401 | Missing/invalid/unacceptable authentication token. |
| 403 | Authenticated caller lacks permission. |
| Azure service identity | Azure Function managed identity accesses Search/Cosmos/Foundry/Key Vault under I-10. |

## Step 14 - VERIFY I-06 before starting I-07

☐ Allowed users and approved access groups are defined.

☐ The corporate Microsoft Entra tenant is the identity authority.

☐ React authentication is required before protected Policy Assistant use.

☐ The backend requires and validates an Entra access token.

☐ The API audience is defined as the Policy Assistant API app registration.

☐ The delegated scope name is access_as_user.

☐ Trusted claims are defined: oid, tid, scp, plus backend-verified groups/roles when needed.

☐ Conversation ownership uses the authenticated user's oid.

☐ Policy entitlements are mapped by approved group and enforced before/during Search retrieval.

☐ The LLM is not an authorization decision-maker.

☐ 401 and 403 behavior is documented.

☐ User identity and Function managed identity responsibilities are separated.

☐ No authorization rule depends on values supplied only by the React client.

WHEN ALL ITEMS ABOVE ARE TRUE: Mark I-06 Completed and proceed to I-07 (Microsoft Entra application registration and authentication implementation).

# Do NOT Implement During I-06

Do NOT create or change React MSAL/authentication code yet.

Do NOT create Entra app registrations as part of I-06.

Do NOT add token-validation code to function_app.py yet.

Do NOT change Cosmos DB ownership data yet.

Do NOT add Azure AI Search authorization filters yet.

Do NOT implement Function managed-identity RBAC in this task.

Do NOT place group names, roles, or user IDs from the React request body into trusted LLM context.

# Follow-On Backlog Mapping

| Backlog Item | Uses the I-06 Design For |
| --- | --- |
| I-07 | Create/configure Entra app registrations, React sign-in, API scope, token acquisition, and backend token validation. |
| I-08 | Bind Cosmos conversations/messages to the validated user oid and enforce chat-history ownership. |
| I-09 | Enforce policy-document entitlements during Azure AI Search retrieval. |
| I-10 | Configure Azure Function managed identity and least-privilege service RBAC. |
| I-32 | Inject only minimal backend-verified authorization context into the unified LLM context pipeline. |

# Microsoft Entra Reference Notes

These references validate the terminology used above; the actual I-06 decisions are based on the Policy Assistant backlog and the security recommendations in the attached workbook.

Configure an application to expose a web API: https://learn.microsoft.com/en-us/entra/identity-platform/quickstart-configure-app-expose-web-apis

Configure a client application to access a web API: https://learn.microsoft.com/en-us/entra/identity-platform/quickstart-configure-app-access-web-apis

Access token claims reference: https://learn.microsoft.com/en-us/entra/identity-platform/access-token-claims-reference

Configure protected web API apps: https://learn.microsoft.com/en-us/entra/identity-platform/scenario-protected-web-api-app-configuration