I-13 — Sources & Citations

Direct Step-by-Step Implementation Instructions

Objective: Return source/citation metadata with Policy Assistant responses, persist citation metadata with assistant messages, and display citations in the React chat UI for both new and reopened conversations.

# Direct Implementation Steps

## 1. Verify Azure AI Search returns the source field – (COMPLETE)

In function_app.py, keep SOURCE_FIELD in the select list for the security-trimmed Azure AI Search request.

Keep the existing allowed_groups authorization filter in place before collecting source metadata.

Confirm each authorized result can provide content, source, and score.

## 2. Change citations from a simple string list to structured source metadata – (COMPLETE)

Change the final sources collection from a list of source-name strings to a list of source objects.

Use this initial target structure: [{"source": "remote-work-policy.pdf"}].

Do not add additional citation fields unless they already exist and are safe to expose.

## 3. Build source objects only from authorized policy_results – (COMPLETE)

Build citations only from the policy_results collection produced after allowed_groups security trimming.

Deduplicate source names before appending them to the sources list.

Example logic: create seen_sources = set(); for each result, read result.get("source"); if it is non-empty and not already seen, append {"source": source}.

## 4. Continue saving sources with assistant messages in Cosmos DB – (COMPLETE)

Keep the existing "sources": sources property in the assistant-message record.

Confirm an assistant message stores role, content, sources, conversationId, userId, and createdAt.

The source metadata must be persisted, not only returned to the React client.

## 5. Continue returning sources from POST /api/policy-chat – (COMPLETE)

Keep the sources field in the successful response body.

The response should contain conversationId, answer, and sources.

For a response with one citation, sources should look like [{"source": "remote-work-policy.pdf"}].

## 6. Verify GET /api/conversations/{conversationId} returns persisted sources – (COMPLETE)

## Open an existing conversation through the GET conversation endpoint.

Confirm assistant messages still contain their persisted sources property.

This is required so citations can reappear after page refresh or conversation reopen.

## 7. Update App.tsx so new assistant messages retain source metadata – (COMPLETE)

Find the code that receives the JSON response from POST /api/policy-chat.

Preserve data.sources together with data.answer when constructing the assistant response used by the chat UI.

Do not discard sources after reading the response.

## 8. Update React conversation-history mapping – (COMPLETE)

Find the code that loads GET /api/conversations/{conversationId}.

When mapping - persisted assistant messages into the UI message model, preserve each message.sources value.

Confirm reopened conversations carry the same source metadata as the original response.

## 9. Add a citation/source area beneath assistant answers – (COMPLETE)

In the assistant-message - rendering component, add a Sources section beneath the answer when sources exist.

Display the safe source name from each source object.

Keep citations - separate from the LLM-generated - answer text.

## 10. Hide the citation area when no sources exist – (COMPLETE)

Conditionally render the Sources area only when sources is present and contains at least one entry.

Do not show an empty Sources heading for no-results or error responses.

## 11. Deduplicate citations in the React UI as a safety measure – (COMPLETE)

Ensure the same document is displayed only once even if multiple chunks from that document were retrieved.

Use the source value as the deduplication key.

## 12. Do not expose internal Azure Search or authorization metadata – (COMPLETE)

Do not display @search.score, chunk_id, parent_id, vectors, allowed_groups, user oid, group IDs, authorization filters, tokens, or other internal security details.

Only display citation metadata that is safe for the authenticated user to see.

## 13. Keep citations aligned with evidence actually sent to the LLM – (COMPLETE)

Only create citations from policy_results used to build policy evidence.

Do not create citations from documents - excluded by allowed_groups, from prior conversation history, or from authorization context.

Maintain this relationship: Authorized Search Result -> Policy Evidence -> LLM Answer -> Displayed Citation.

## 14. Test a query that returns one source – (DEFER / NOT APPLICABLE TO CURRENT TOP-5 RETRIEVAL DESIGN)

Ask a question known to be answered by one authorized policy document.

Confirm the React UI displays the answer and one source.

Inspect the Network response and confirm sources contains one structured source object.

## 15. Verify the citation is persisted in Cosmos DB – (COMPLETE)

Open the messages container and locate the assistant response from the test query.

Confirm the assistant record contains a sources array with the expected - structured source object.

## 16. Test a query that uses multiple policy documents – (COMPLETE)

Ask a question that retrieves evidence from more than one authorized policy document.

Confirm each source appears once in the UI and once in the response metadata.

## 17. Test conversation reload – (COMPLETE)

After receiving an answer with citations, refresh or restart the React client.

Reopen the same conversation.

Confirm the previously persisted citations are displayed again from GET /api/conversations/{conversationId}.

## 18. Test security trimming with citations – (COMPLETE)

Use your existing Entra authentication and allowed_groups - security trimming.

Ask questions that exercise authorized and unauthorized policy access.

Confirm the citation list contains only policy documents that passed the user's allowed_groups filter.

Never reveal the name or existence of a policy document excluded by authorization.

## 19. Test a no-results question – (COMPLETE)

Ask a question for which no authorized policy evidence is returned.

Confirm the backend returns sources: [].

Confirm the React UI does not display a Sources section.

## 20. Mark I-13 complete only after all three layers are verified – (COMPLETE)

Azure Function: returns structured citation/source metadata.

Cosmos DB: persists citation metadata with assistant messages.

React UI: displays citations for both new and reopened conversations.

# Expected Backend Response Example

{
  "conversationId": "...",
  "answer": "...",
  "sources": [
    {
      "source": "remote-work-policy.pdf"
    }
  ]
}

# Expected Cosmos Assistant Message Example

{
  "id": "...",
  "conversationId": "...",
  "userId": "...",
  "role": "assistant",
  "content": "...",
  "sources": [
    {
      "source": "remote-work-policy.pdf"
    }
  ],
  "createdAt": "..."
}

# I-13 Completion Checklist

Authorized Azure AI Search results include safe source metadata.

Backend builds unique structured citation objects.

Assistant messages persist citations in Cosmos DB.

POST /api/policy-chat returns citation metadata.

GET /api/conversations/{conversationId} returns persisted citations.

React displays citations for new answers.

React displays citations after reopening a conversation.

No duplicate citations are shown.

No internal security/Search metadata is exposed.

Unauthorized policy filenames are never revealed.

No-results responses return sources: [] and show no Sources UI.