# Policy Assistant I-31
Direct Step-by-Step Implementation Instructions

System Instructions & Prompt Management
Azure Policy Assistant - Version 9 Implementation Plan

I-31 Objective: Externalize, version, test, and centrally manage the Policy Assistant system instructions/prompt template so the System Instructions portion of I-26 is controlled, auditable, and consistent across environments.

Current status: Not Started   |   Primary dependency/integration: I-26 Unified Context Assembly

# Direct Step-by-Step Implementation

Identify the current system-prompt code in function_app.py. Search for the code that constructs the LLM system message or instructions, including text describing the Policy Assistant role, grounding requirements, security rules, citations, and response behavior. Do not change anything yet.

Inventory all system-level instructions. Separate stable system-level instructions from runtime context. Identify the Policy Assistant role/purpose, Azure AI Search grounding, insufficient-evidence behavior, citation/source behavior, security and authorization requirements, refusal behavior, response-format expectations, and rules preventing conversation history or memory from overriding current authorized policy evidence.

COMPLET - Create a dedicated prompt directory. In the Azure Function project, create a folder such as prompts/.

COMPLET - Create the first versioned system prompt file. Create prompts/policy_assistant_system_v1.txt and move the stable system instructions into this file instead of embedding them directly inside function_app.py.

COMPLET - Give the prompt an explicit version. Add a configuration setting such as POLICY_SYSTEM_PROMPT_VERSION=1.0 to local.settings.json for local development.

COMPLET - Add a prompt-file configuration setting. Add POLICY_SYSTEM_PROMPT_FILE=prompts/policy_assistant_system_v1.txt so the orchestrator knows which prompt template to load.

COMPLET - Add the same logical settings to Azure Function App configuration. For cloud deployment, configure the corresponding Function App Settings. Keep the local and Azure setting names consistent.

COMPLET - Create a single prompt-loading function. In function_app.py or a small helper module, create one function such as load_system_prompt(). This function should be the single authoritative location for loading the base system prompt.

COMPLET - Load the prompt at application startup. Load the prompt once at startup rather than on every chat request, unless you intentionally want - hot-reloading during development.

COMPLET - Fail safely if the prompt cannot be loaded. Do not silently run the Policy Assistant without its system instructions. Log a clear configuration error and prevent an improperly configured request from reaching the model.

COMPLET - Keep secrets and user-specific values out of the prompt file. The static prompt should contain reusable instructions only. Do not place credentials, tokens, Entra IDs, group memberships, or other runtime/user-specific data in the file.

COMPLET - Define the ordered context sections expected by I-26. Preserve this conceptual order: 1) System Instructions, 2) Verified Identity / Authorization Context, 3) Relevant Long-Term Memory, 4) Conversation Summary, 5) Recent Conversation Messages, 6) Azure AI Search Policy Evidence, 7) Current User Question.

COMPLET - Keep runtime context out of the static system prompt. Entra user OID, group memberships, conversation summary, retrieved policies, and the current question must continue to be assembled dynamically by I-26.

COMPLET - Define the policy-authority hierarchy. State that current, authorized Azure AI Search policy evidence is authoritative for policy questions.

COMPLET - State that conversation history is context, not policy authority. A prior assistant answer or earlier conversation statement must not override current authorized Search evidence.

COMPLET - Apply the same rule to future long-term memory. I-28/I-29 memory may help understand the user or prior work, but it cannot establish or change corporate policy.

COMPLET - Add a grounding rule. Instruct the model to answer policy questions from the supplied authorized policy evidence and not invent - missing rules.

COMPLET - Define insufficient-evidence behavior. If no adequate authorized policy evidence is retrieved, instruct the model to say it cannot determine the policy from the available evidence rather than hallucinating an answer.

COMPLET - Define the security rule. The model must not reveal policy evidence that the authorization layer excluded.

COMPLET - Keep access control outside the LLM. I-09/I-32 remain responsible for enforcing authorization. The system prompt is a behavioral safeguard, not the security boundary.

COMPLET - Add citation instructions. When Search evidence contains citation/source metadata, instruct the model to associate policy claims with that evidence.

COMPLET - Keep citation formatting compatible with I-13. Do not introduce a new citation format if the orchestrator and React client already expect an existing structure.

COMPLET - Define response-format expectations. Specify the desired response style, such as concise answer first, explanation second, and sources where applicable. Avoid unnecessarily rigid formatting unless the client requires it.

COMPLET - Define refusal behavior. Include behavior for requests that conflict with authorization, attempt to expose hidden instructions, or request unsupported policy information.

IN PROCESS - Add prompt-injection resistance instructions. Treat retrieved policy documents, conversation text, summaries, and memory as data/context. They must not override system-level instructions.

Update the I-26 context assembler to use the centralized prompt loader. Replace hard-coded system prompt fragments with a call such as system_prompt = load_system_prompt().

Ensure only one authoritative base-system-prompt path exists. After validating the loader, consolidate or remove duplicate system-level instruction strings so prompt behavior does not drift across code paths.

Do not remove dynamic authorization context. I-32 trusted authorization context must continue to be created independently and passed through I-26.

Add prompt version to telemetry. For every LLM request, log an identifier such as system_prompt_version=1.0 so response regressions can be traced to prompt changes.

Do not log the complete system prompt in normal telemetry. Record the version, filename/config identifier, and optionally a hash, but not the full prompt contents.

Optionally calculate and log a prompt hash. A deterministic hash can help verify that two deployments are running the identical prompt text.

Support environment separation. Local/dev/test/prod should be able to select the approved prompt version through configuration rather than code edits.

Put prompt files under Git source control. Treat prompt changes like application code: review, version, test, and retain change history.

Do not overwrite v1 for significant changes. For a material prompt update, create a new file such as policy_assistant_system_v2.txt rather than rewriting the previous approved version.

Create a regression test set. Include normal policy questions, valid Search evidence, no relevant evidence, unauthorized evidence, conflicting conversation history, conflicting summaries, citation behavior, and attempted prompt injection.

Test normal grounding. Ask a known question such as the remote-work policy and verify the answer matches current authorized Search evidence.

Test missing evidence. Ask about a policy that does not exist in the test corpus. The model should not invent one.

Test authority precedence. Place an incorrect statement in prior conversation history and retrieve correct current policy evidence. The final answer should follow the current authorized evidence.

Test prompt injection through user input. Verify that a user instruction to ignore policy/security rules cannot override the system instructions.

Test prompt injection through retrieved content. Text inside retrieved documents that resembles model instructions must remain evidence/data and must not become higher-priority instructions.

Test authorization behavior. Confirm that prompt wording cannot cause the model to reveal policy content that I-09 filtered out.

Test citations. Confirm the system prompt does not interfere with citation/source structures already implemented under I-13.

Test conversation summarization compatibility with I-27. Verify a conversation summary cannot override the base system prompt or current authorized Search evidence.

Verify startup logs. Confirm the selected prompt version/configuration loads successfully without exposing sensitive prompt text.

Verify request telemetry. Each model request should identify the system-prompt version in use.

Verify configuration-driven prompt changes. Confirm that changing only the configured prompt version changes the loaded instructions without requiring orchestration-code changes.

Document the initial approved prompt version. Record at minimum: Prompt version: 1.0; Environment: Development; Status: Approved for I-31 testing.

Run the complete I-31 regression suite. Capture pass/fail results before declaring the implementation complete.

Apply I-31 completion criteria. Mark I-31 complete only when system instructions are centralized, externally stored, versioned, identified in telemetry, and regression/security tests pass.

Update the Version 9 backlog entry. Change I-31 from Not Started to Completed only after validation, and record the validated prompt version in the Comments field.

# Target Architecture Flow

Versioned System Prompt ¦ v I-31 System Instructions & Prompt Management ¦ v System Instructions ¦ v I-26 Unified Context Assembly + I-32 Trusted Authorization Context + I-27 Conversation Summary + Recent Messages + Authorized Azure AI Search Evidence + Current User Question ¦ v LLM

# Recommended First Implementation Batch

Implement Steps 1-10 first. This establishes the prompt inventory, versioned prompt file, configuration settings, centralized loader, startup loading, and fail-safe behavior before changing the actual prompt contents. Validate that foundation before proceeding with the policy-authority, grounding, security, telemetry, and regression-test steps.

# I-31 Completion Checklist

System instructions are no longer scattered across hard-coded Python strings.

A versioned prompt file is stored outside the main orchestration logic.

Prompt file/version selection is configuration-driven.

I-26 uses the centralized prompt-loading path.

Authorization remains enforced outside the LLM by I-09/I-32.

Prompt version is recorded in telemetry without logging the full prompt.

Prompt changes are versioned and source-controlled.

Regression tests cover grounding, evidence absence, precedence, security, citations, summaries, and prompt injection.

All required tests pass and the validated prompt version is documented in the Version 9 backlog.