CORPORATE POLICY AI ASSISTANT

Business Architecture & Solution Proposal

Aligned business case, requirements, gap analysis, solution alternatives,
implementation roadmap, and technical delivery ownership

Portfolio / Demonstration Document

Fictitious enterprise scenario | Proposed target metrics | Azure-oriented reference solution

# Document Purpose and Scope

This document presents the business and solution architecture basis for a fictitious enterprise Corporate Policy AI Assistant. It is designed as a portfolio artifact that demonstrates how an architecture proposal can trace a business problem through drivers, goals, objectives, KPIs, requirements, gaps, candidate solutions, alternatives, and an implementation roadmap.

The proposed assistant provides a conversational interface for employees to ask questions about approved corporate policies and receive grounded responses derived from governed policy content. The reference solution uses a Retrieval-Augmented Generation (RAG) pattern so that responses are based on indexed enterprise policy content rather than solely on a large language model's general knowledge.

Important assumption: all benefit values and target KPI thresholds in this document are proposed planning targets for a fictitious corporation. They are not represented as measured production results.

# Executive Summary

Business proposition: reduce the time, inconsistency, and operational friction involved in finding and interpreting corporate policy information while strengthening governance, traceability, and employee self-service.

Employees commonly search multiple portals, document repositories, intranet pages, and policy PDFs or contact HR, Legal, Compliance, IT, Security, or managers for clarification. The proposed Corporate Policy AI Assistant creates a governed conversational access layer over authoritative policy content.

The recommended candidate is an Azure-managed RAG solution using a React/TypeScript chat interface, an API/orchestration layer, Azure AI Search for hybrid/vector retrieval, Azure Blob Storage for authoritative documents, a Microsoft Foundry embeddings deployment, and a Microsoft Foundry chat/reasoning model. Microsoft Entra ID, role-based access control, telemetry, content governance, and evaluation controls are included as cross-cutting capabilities.

The solution is expected to enable faster policy discovery, improved answer consistency, lower repetitive support demand, stronger source traceability, and a scalable foundation for additional enterprise knowledge domains.

# 1. Corporate Policy Search Overview

The Corporate Policy AI Assistant is a secure, enterprise-oriented chat application that allows authorized employees to search and ask natural-language questions about approved corporate policies. Instead of requiring a user to know a policy title, document location, or exact search phrase, the assistant interprets the user's question, retrieves relevant policy passages, and provides a concise answer grounded in those passages.

## 1.1 Primary User Experience

An employee authenticates to the Corporate Policy AI Assistant.

The employee enters a policy question in a conversational chat interface.

The application sends the question to an orchestration/API layer.

The orchestration layer queries Azure AI Search using semantic, keyword, and/or vector retrieval.

Relevant policy chunks and source metadata are returned.

The user's question, retrieved evidence, and governed system instructions are assembled into an LLM prompt.

The LLM reasons over the retrieved evidence and produces a grounded answer.

The application displays the answer with source references and captures telemetry for quality, security, and operational monitoring.

## 1.2 Reference Business Capabilities Enabled

| Capability | Description | Business Value |
| --- | --- | --- |
| Policy Discovery | Find applicable policies using natural-language questions rather than exact titles or repository navigation. | Reduces search time and user friction. |
| Policy Interpretation Support | Summarize and explain approved policy language within defined guardrails. | Improves comprehension and consistency. |
| Source Traceability | Return citations or links to the authoritative source passages used for an answer. | Supports verification and trust. |
| Employee Self-Service | Resolve common policy questions without immediate intervention from support functions. | Reduces repetitive workload. |
| Governed Knowledge Retrieval | Index only approved policy sources with controlled ingestion and metadata. | Improves governance and content quality. |
| Usage & Quality Analytics | Measure adoption, response quality, search success, unresolved questions, and operational performance. | Enables continuous improvement. |

# 2. Problem Statement

Corporate policy information is distributed across multiple documents, repositories, portals, and organizational functions. Employees may not know which policy applies, where the authoritative document is stored, which version is current, or which search terms will locate the needed guidance. As a result, users spend unnecessary time searching, may rely on outdated or incomplete information, and frequently escalate routine questions to HR, Legal, Compliance, IT, Information Security, or management.

The corporation therefore needs a governed, searchable, and conversational policy access capability that can quickly locate authoritative policy content, explain it in context, cite the source, respect user authorization, and provide measurable evidence of usage and answer quality without replacing formal policy ownership or professional/legal judgment.

# 3. Business Drivers

| ID | Business Driver | Rationale |
| --- | --- | --- |
| BD-01 | Employee productivity | Reduce time spent locating and interpreting corporate policy information. |
| BD-02 | Policy consistency | Reduce conflicting answers caused by decentralized search, tribal knowledge, or outdated copies. |
| BD-03 | Operational efficiency | Reduce repetitive policy inquiries handled manually by HR, IT, Legal, Compliance, Security, and managers. |
| BD-04 | Governance and auditability | Improve traceability from an AI response back to approved policy sources and versions. |
| BD-05 | Risk reduction | Lower the likelihood that employees act on stale, incomplete, or unverified policy guidance. |
| BD-06 | Digital employee experience | Provide a modern conversational channel that is easier to use than navigating multiple repositories. |
| BD-07 | Scalable enterprise knowledge access | Establish a reusable RAG foundation that can later support procedures, standards, knowledge articles, and other governed content. |

# 4. Business Goals

| ID | Business Goal | Aligned Drivers |
| --- | --- | --- |
| BG-01 | Create a trusted enterprise policy access channel. | BD-02, BD-04, BD-05, BD-06 |
| BG-02 | Improve employee productivity and self-service. | BD-01, BD-03, BD-06 |
| BG-03 | Improve policy governance, transparency, and traceability. | BD-02, BD-04, BD-05 |
| BG-04 | Reduce repetitive policy support workload. | BD-01, BD-03 |
| BG-05 | Create a scalable platform for governed enterprise knowledge retrieval. | BD-04, BD-07 |

# 5. Business Objectives

| ID | Business Objective | Aligned Goals | Target Horizon |
| --- | --- | --- | --- |
| BO-01 | Reduce average employee time required to find an applicable policy answer. | BG-01, BG-02 | Within 6 months of production launch. |
| BO-02 | Increase the percentage of policy questions resolved through self-service without a manual support escalation. | BG-02, BG-04 | Within 6-9 months. |
| BO-03 | Ensure AI answers are grounded in approved corporate policy sources and expose supporting references. | BG-01, BG-03 | At launch and continuously. |
| BO-04 | Improve consistency of responses to frequently asked policy questions. | BG-01, BG-03 | Within 3 months of launch. |
| BO-05 | Establish governed ingestion, versioning, access, telemetry, evaluation, and operational support processes. | BG-03, BG-05 | Before production go-live. |
| BO-06 | Create an architecture that can extend to additional governed knowledge domains without redesigning the core platform. | BG-05 | Architecture validated during initial implementation. |

# 6. Key Performance Indicators (KPIs)

| ID | KPI | Measure | Proposed Target | Objective |
| --- | --- | --- | --- | --- |
| KPI-01 | Median policy answer time | Median elapsed time from question submission to usable answer. | ≤ 8 seconds for normal queries | BO-01 |
| KPI-02 | Search-to-answer time reduction | Reduction versus baseline manual policy search. | ≥ 60% reduction | BO-01 |
| KPI-03 | Self-service resolution rate | Percentage of policy sessions resolved without support escalation. | ≥ 70% | BO-02 |
| KPI-04 | Grounded response rate | Percentage of evaluable answers supported by retrieved authoritative policy evidence. | ≥ 95% | BO-03 |
| KPI-05 | Source citation availability | Percentage of substantive policy answers that include source references. | ≥ 95% | BO-03 |
| KPI-06 | Answer helpfulness | User rating or evaluation score indicating the answer addressed the question. | ≥ 85% positive/helpful | BO-04 |
| KPI-07 | Unsupported-answer / hallucination rate | Percentage of sampled answers containing claims not supported by approved sources. | < 3% | BO-03, BO-04 |
| KPI-08 | Policy corpus freshness | Percentage of approved policy updates reflected in the searchable index within the service target. | ≥ 95% within 4 hours | BO-05 |
| KPI-09 | Service availability | Availability of production chat/query path excluding planned maintenance. | ≥ 99.9% | BO-05 |
| KPI-10 | Repeat support inquiry reduction | Reduction in repetitive policy questions sent to support functions for in-scope topics. | ≥ 25% | BO-02 |
| KPI-11 | Adoption | Monthly active eligible users as a percentage of the target user population. | ≥ 50% by month 6 | BO-02 |
| KPI-12 | Knowledge-domain onboarding lead time | Time to onboard a new governed knowledge domain using the reusable platform. | ≤ 4 weeks after platform maturity | BO-06 |

# 7. Business Requirements

| ID | Requirement | Requirement Statement | Priority | Objectives |
| --- | --- | --- | --- | --- |
| BR-01 | Natural-language search | Users shall be able to ask policy questions using natural language. | Must | BO-01, BO-02 |
| BR-02 | Authoritative-source grounding | Answers shall be generated using approved corporate policy content retrieved from governed sources. | Must | BO-03 |
| BR-03 | Source citations | Answers shall provide source references sufficient for a user to validate the response. | Must | BO-03 |
| BR-04 | Policy version governance | The solution shall support controlled ingestion of current policy versions and removal/suppression of superseded content. | Must | BO-05 |
| BR-05 | Authentication and authorization | Only authorized users shall access the assistant and restricted policy content shall honor entitlement rules. | Must | BO-05 |
| BR-06 | Response guardrails | The assistant shall distinguish policy information from professional/legal advice and avoid unsupported answers. | Must | BO-03, BO-04 |
| BR-07 | Escalation path | The experience shall direct users to the policy owner or support function when evidence is insufficient or the question requires human judgment. | Must | BO-02, BO-03 |
| BR-08 | Search relevance | The retrieval capability shall rank semantically and contextually relevant policy passages. | Must | BO-01, BO-04 |
| BR-09 | Performance | Normal policy questions shall return within an acceptable interactive response target. | Must | BO-01 |
| BR-10 | Telemetry and analytics | The solution shall capture operational, usage, retrieval, response-quality, and failure telemetry. | Must | BO-05 |
| BR-11 | Feedback | Users shall be able to provide simple answer-quality feedback. | Should | BO-04, BO-05 |
| BR-12 | Accessibility and responsive UI | The chat experience shall support enterprise accessibility and common desktop/browser usage. | Should | BO-02 |
| BR-13 | Content security | Policy documents, prompts, logs, and retrieved passages shall be protected according to enterprise data-classification requirements. | Must | BO-05 |
| BR-14 | Operational supportability | The platform shall provide monitoring, alerting, configuration control, rollback, and support procedures. | Must | BO-05 |
| BR-15 | Scalable knowledge onboarding | The architecture shall support additional approved knowledge domains with reusable ingestion, indexing, security, and evaluation patterns. | Should | BO-06 |
| BR-16 | Auditability | Administrators shall be able to trace material answer events to relevant source content, model/orchestration configuration, and request metadata as allowed by policy. | Must | BO-03, BO-05 |
| BR-17 | Content owner workflow | Business policy owners shall have a defined process for submitting, approving, updating, and retiring indexed policy content. | Must | BO-05 |
| BR-18 | Quality evaluation | The solution shall support a repeatable evaluation dataset and regression testing for retrieval and generated answers. | Must | BO-04, BO-05 |

# 8. Gap Analysis – Current and Future State

The following gap analysis assumes a common decentralized current state in which policy documents exist but discovery and interpretation are primarily manual.

| ID | Capability | Current State | Future State | Gap | Requirements |
| --- | --- | --- | --- | --- | --- |
| GAP-01 | Policy discovery | Users navigate repositories, intranet pages, shared drives, or ask colleagues. | Conversational search across governed policy content. | Fragmented discovery and high search effort. | BR-01, BR-08 |
| GAP-02 | Policy interpretation | Users interpret documents themselves or ask support teams. | Grounded AI explanation with source evidence and escalation when needed. | No consistent first-line interpretation support. | BR-02, BR-03, BR-06, BR-07 |
| GAP-03 | Version confidence | Users may encounter downloaded or duplicated policy copies. | Only approved/current versions are searchable; superseded versions are governed. | Insufficient version control in the search experience. | BR-04, BR-17 |
| GAP-04 | Access control | Repository permissions vary and are not necessarily enforced by a unified query layer. | Identity-aware access to the assistant and protected content. | No centralized entitlement-aware conversational layer. | BR-05, BR-13 |
| GAP-05 | Traceability | A verbal or manually written answer may not point to its source passage. | Every substantive answer provides verifiable policy references. | Weak answer-to-source traceability. | BR-03, BR-16 |
| GAP-06 | Support workload | HR/IT/Legal/Compliance/Security repeatedly answer common questions. | High-volume routine questions resolved by governed self-service. | Manual support capacity consumed by repetitive inquiries. | BR-07, BR-11 |
| GAP-07 | Measurement | Limited visibility into what employees search for or fail to find. | Telemetry, feedback, quality evaluation, and KPI reporting. | Insufficient data for continuous improvement. | BR-10, BR-11, BR-18 |
| GAP-08 | Operational controls | Traditional document repositories do not provide LLM-specific evaluation or guardrails. | Monitored and tested RAG service with prompts, evaluation, rollback, and alerts. | New AI operational capabilities are required. | BR-06, BR-14, BR-18 |
| GAP-09 | Scalability | Each knowledge domain may require separate search approaches. | Reusable ingestion, indexing, retrieval, and UI patterns. | No common enterprise knowledge-assistant platform. | BR-15 |

# 9. Solution Candidates Aligned to Requirements and Gaps

A solution candidate is a feasible architecture pattern that closes one or more identified business/technology gaps. The recommended architecture combines multiple candidate components into one integrated RAG solution.

| ID | Solution Candidate | Candidate Description | Requirements | Gaps |
| --- | --- | --- | --- | --- |
| SC-01 | Enterprise Chat Experience | React + TypeScript web application with authenticated policy chat, citations, feedback, accessibility, and escalation UX. | BR-01, BR-03, BR-07, BR-11, BR-12 | GAP-01, GAP-02, GAP-05, GAP-06 |
| SC-02 | API & RAG Orchestration | Azure Functions or equivalent managed API/orchestration service to validate requests, call retrieval, assemble prompts, apply guardrails, and return responses. | BR-02, BR-06, BR-09, BR-14, BR-16 | GAP-02, GAP-05, GAP-08 |
| SC-03 | Governed Policy Repository | Azure Blob Storage container(s) for approved source policy documents and metadata, with controlled publishing lifecycle. | BR-04, BR-13, BR-17 | GAP-03, GAP-04 |
| SC-04 | Enterprise Retrieval Layer | Azure AI Search with keyword/semantic/vector retrieval, chunked policy content, metadata, filters, and relevance tuning. | BR-02, BR-04, BR-05, BR-08, BR-09 | GAP-01, GAP-03, GAP-04 |
| SC-05 | Embeddings Capability | Microsoft Foundry text-embedding model (e.g., text-embedding-3-small) used during indexing and query vectorization. | BR-02, BR-08, BR-15 | GAP-01, GAP-09 |
| SC-06 | Reasoning / Answer Generation | Microsoft Foundry chat/reasoning model (project deployment such as gpt-5.4-mini or an approved successor) constrained by retrieved policy evidence and system instructions. | BR-02, BR-03, BR-06, BR-07 | GAP-02, GAP-05, GAP-08 |
| SC-07 | Identity, Security & Secrets | Microsoft Entra ID, managed identities/RBAC where supported, secret management, least privilege, network and data protections. | BR-05, BR-13, BR-16 | GAP-04, GAP-08 |
| SC-08 | Observability & Evaluation | Application telemetry, search diagnostics, LLM/retrieval quality evaluation, dashboards, alerts, and regression test corpus. | BR-10, BR-11, BR-14, BR-18 | GAP-07, GAP-08 |
| SC-09 | Policy Ingestion Pipeline | Scheduled/event-driven ingestion from Blob through parsing/chunking, embeddings generation, indexing, metadata enrichment, and update/retirement handling. | BR-04, BR-15, BR-17 | GAP-03, GAP-09 |

## 9.1 Recommended Reference Architecture Flow

| Step | Component | Runtime Responsibility |
| --- | --- | --- |
| 1 | Employee / Corporate User | Enters a corporate policy question in the web chat. |
| 2 | React / TypeScript UI | Captures the request, user context, and conversation state; displays answer, citations, feedback, and escalation options. |
| 3 | API / Orchestration Layer | Authenticates/authorizes, validates input, applies policy, coordinates retrieval and generation, records telemetry. |
| 4 | Azure AI Search | Retrieves the most relevant policy chunks using hybrid/semantic/vector techniques and metadata filters. |
| 5 | Microsoft Foundry LLM | Receives the user's question plus retrieved evidence and governed instructions; produces a grounded answer. |
| 6 | Response & Source References | Returns the answer, citations/source metadata, confidence/quality handling, and user feedback controls. |

## 9.2 Policy Data Ingestion Flow

| Step | Component | Ingestion Responsibility |
| --- | --- | --- |
| 1 | Policy Owner / Content Governance | Publishes an approved policy document and metadata to the governed source location. |
| 2 | Azure Blob Storage | Stores the authoritative source document for ingestion. |
| 3 | Azure AI Search Indexer / Ingestion Job | Detects or schedules new/changed content and passes content into enrichment/chunking. |
| 4 | Chunking & Metadata Processing | Splits content into retrievable sections and carries policy identifiers, title, version, dates, owner, classification, and source URI. |
| 5 | Foundry Embeddings Model | Converts policy chunks into numeric embedding vectors. |
| 6 | Azure AI Search Vector/Hybrid Index | Stores searchable text, vectors, metadata, and retrieval fields for runtime policy queries. |
| 7 | Quality / Governance Check | Validates ingestion success, freshness, metadata completeness, and retrieval behavior. |

# 10. Solution Alternatives Analysis

Three alternatives were evaluated against the business requirements and identified gaps. Scores below use a 1-5 scale, where 5 represents the strongest fit. Weighting is illustrative for the fictitious enterprise.

| Alternative | Description | Advantages | Limitations |
| --- | --- | --- | --- |
| Alternative 1 - Do Nothing / Continue Current State | Continue existing repositories, intranet search, manual policy interpretation, and support escalation. | Lowest implementation cost and disruption. | Does not close the core discovery, consistency, self-service, traceability, measurement, or AI-readiness gaps. |
| Alternative 2 - Improve Traditional Enterprise Search | Consolidate or federate policy repositories and enhance metadata, keyword search, navigation, FAQs, and support content without generative AI. | Lower AI risk; improves findability; simpler operating model. | Users still read/interpret documents; limited conversational experience; weaker ability to synthesize across relevant passages. |
| Alternative 3 - Governed RAG Corporate Policy AI Assistant | Implement the integrated solution candidates described above using governed retrieval plus LLM answer generation. | Best alignment to productivity, self-service, traceability, analytics, and reusable knowledge platform goals. | Requires AI governance, evaluation, security design, new operational skills, and ongoing quality management. |

| Evaluation Criterion | Weight | Alt 1 Do Nothing | Alt 2 Traditional Search | Alt 3 Governed RAG |
| --- | --- | --- | --- | --- |
| Business requirement coverage | 25% | 1 | 3 | 5 |
| Employee productivity / UX improvement | 15% | 1 | 3 | 5 |
| Policy answer consistency and grounding | 15% | 1 | 3 | 5 |
| Governance and traceability | 15% | 2 | 3 | 5 |
| Implementation simplicity | 10% | 5 | 4 | 2 |
| Operational / AI risk | 10% | 5 | 4 | 3 |
| Scalability to future knowledge domains | 10% | 1 | 3 | 5 |
| Weighted score (out of 500) | 100% | 195 | 320 | 450 |

## 10.1 Recommended Alternative

Alternative 3 - Governed RAG Corporate Policy AI Assistant is the recommended portfolio solution because it closes the largest number of identified gaps and provides the strongest direct enablement of the stated business goals and objectives. The recommendation is contingent on the implementation of governance, source citation, access control, evaluation, monitoring, and human escalation controls; the LLM is not treated as an independent source of corporate policy.

# 11. End-to-End Traceability Matrix

| Drivers | Goals | Objectives | KPIs | Business Requirements | Gaps | Solution Candidates |
| --- | --- | --- | --- | --- | --- | --- |
| BD-01 | BG-02 | BO-01 | KPI-01, KPI-02 | BR-01, BR-08, BR-09 | GAP-01 | SC-01, SC-02, SC-04 |
| BD-03 | BG-04 | BO-02 | KPI-03, KPI-10, KPI-11 | BR-01, BR-07, BR-11 | GAP-06 | SC-01, SC-02 |
| BD-02, BD-05 | BG-01, BG-03 | BO-03, BO-04 | KPI-04, KPI-05, KPI-06, KPI-07 | BR-02, BR-03, BR-06, BR-08, BR-18 | GAP-02, GAP-05, GAP-08 | SC-02, SC-04, SC-06, SC-08 |
| BD-04 | BG-03 | BO-05 | KPI-08, KPI-09 | BR-04, BR-05, BR-10, BR-13, BR-14, BR-16, BR-17 | GAP-03, GAP-04, GAP-07, GAP-08 | SC-03, SC-07, SC-08, SC-09 |
| BD-07 | BG-05 | BO-06 | KPI-12 | BR-15 | GAP-09 | SC-04, SC-05, SC-09 |

# 12. Solution Candidate Implementation Roadmap

The roadmap sequences business governance and architecture work ahead of production deployment. Durations are illustrative and can overlap based on staffing, procurement, security review, and environment readiness.

| Phase | Timing | Primary Activities | Exit Deliverables | Candidates |
| --- | --- | --- | --- | --- |
| Phase 0 - Mobilize & Baseline | Weeks 1-2 | Confirm scope, stakeholders, policy domains, current-state metrics, risks, data classification, architecture principles, and success measures. | Approved charter, baseline metrics, governance model, initial backlog. | All |
| Phase 1 - Foundation & Content Governance | Weeks 3-5 | Create environments, identity/security foundations, governed Blob repository structure, content metadata, owner workflow, and ingestion standards. | Secure platform foundation; approved content onboarding process. | SC-03, SC-07, SC-09 |
| Phase 2 - Retrieval MVP | Weeks 4-7 | Implement chunking, embeddings, Azure AI Search index, hybrid/vector retrieval, metadata filters, and retrieval evaluation set. | Searchable policy corpus and measured retrieval quality. | SC-04, SC-05, SC-09 |
| Phase 3 - RAG Orchestration & LLM | Weeks 6-9 | Implement API/orchestration, prompt construction, source grounding, refusal/escalation logic, citations, and model configuration. | Working grounded answer service. | SC-02, SC-06 |
| Phase 4 - Employee Chat Experience | Weeks 7-10 | Build React/TypeScript UI, authentication, chat UX, citations, feedback, error handling, and accessibility. | End-to-end user-facing MVP. | SC-01, SC-07 |
| Phase 5 - Quality, Security & Operational Readiness | Weeks 9-12 | Threat review, privacy/security controls, performance test, evaluation regression suite, monitoring, alerts, runbooks, DR/rollback, support model. | Production readiness evidence and operational acceptance. | SC-07, SC-08 |
| Phase 6 - Pilot | Weeks 13-15 | Pilot with selected users and policy domains; measure answer quality, search success, support deflection, and usability; tune retrieval/prompts. | Pilot KPI report and go/no-go decision. | All |
| Phase 7 - Production Rollout | Weeks 16-18 | Release in controlled waves, train support/policy owners, publish communications, monitor KPIs, remediate early issues. | Production service and adoption dashboard. | All |
| Phase 8 - Optimize & Expand | Ongoing | Improve relevance/evaluation, automate governance, onboard additional policy domains and approved enterprise knowledge sources. | Continuous improvement and reusable knowledge platform. | SC-04, SC-08, SC-09 |

# 13. Solution Component Implementation & Technical Team Alignment

| Solution Component | Primary Technical / Business Team | Implementation Responsibilities | Key Collaborators |
| --- | --- | --- | --- |
| React / TypeScript Chat UI | Web/Application Engineering | UX, accessibility, chat state, citations, feedback, error handling, secure API integration. | Product Owner; Enterprise Architecture; Identity/Security; QA |
| API / RAG Orchestration | Cloud Application / Integration Engineering | API contract, input validation, retrieval calls, prompt assembly, policy controls, retries, response formatting. | AI/ML Engineering; Security; Enterprise Architecture; SRE |
| Azure Blob Storage Policy Repository | Cloud Platform / Data Platform | Storage design, lifecycle, encryption, metadata conventions, access, retention, source publishing path. | Policy Owners; Records/Data Governance; Security |
| Azure AI Search | Search / AI Platform Engineering | Index schema, fields, vector configuration, semantic/hybrid retrieval, filters, scoring, query tuning. | AI/ML Engineering; Data Engineering; Enterprise Architecture |
| Policy Chunking & Enrichment | Data / AI Engineering | Document parsing, chunk strategy, metadata propagation, quality validation, error handling. | Policy Owners; Search Engineering |
| Foundry Embeddings Deployment | AI/ML Platform Engineering | Embedding model deployment/configuration, capacity, version control, evaluation compatibility. | Cloud Platform; Search Engineering; FinOps |
| Foundry LLM Deployment | AI/ML Platform Engineering | Approved model deployment, inference settings, quota/capacity, version lifecycle, model change testing. | Security/Responsible AI; Cloud Platform; FinOps |
| Prompt & Guardrail Configuration | AI/ML Engineering | System instructions, evidence-only response rules, ambiguity/refusal behavior, escalation, prompt versioning. | Policy SMEs; Legal/Compliance; Security; QA |
| Microsoft Entra ID / RBAC | Identity & Access Management | Authentication, authorization, groups/roles, managed identities/service principals, least privilege. | Security Architecture; App Engineering; Cloud Platform |
| Secrets / Key Management | Cloud Security / Platform Engineering | Secret storage, certificate/key lifecycle, credential rotation, removal of embedded secrets. | IAM; App Engineering |
| Observability & Alerting | SRE / Cloud Operations | Application metrics, traces, search failures, model failures, latency, availability, alert routing, dashboards. | App Engineering; AI Engineering; Service Management |
| Evaluation & Test Harness | AI Quality / QA Engineering | Golden question set, retrieval metrics, groundedness checks, regression tests, performance and security testing. | Policy SMEs; AI Engineering; Product Owner |
| CI/CD & Infrastructure as Code | DevSecOps / Cloud Platform | Environment provisioning, build/release pipelines, configuration promotion, rollback, policy-as-code. | App/AI/Search teams; Security; SRE |
| Policy Content Governance | Business Policy Owners / Governance Office | Authoritative source approval, metadata, review dates, retirement, escalation ownership. | Legal; Compliance; HR; IT; Records Management |
| Analytics / KPI Reporting | Data & Analytics / Product Analytics | Adoption, self-service, latency, quality, unsupported answers, content freshness, support-deflection reporting. | Product Owner; SRE; Support Functions |

# 14. Business Capability-to-Solution Mapping

| Business Capability | Enabling Candidates | Enablement Mechanism |
| --- | --- | --- |
| Policy Discovery | SC-01, SC-04, SC-05, SC-09 | Natural-language search, hybrid/vector retrieval, governed indexing. |
| Policy Interpretation Support | SC-02, SC-06 | Evidence-grounded synthesis, policy-aware prompting, escalation controls. |
| Source Traceability | SC-02, SC-04, SC-06 | Pass source metadata through retrieval and answer response. |
| Employee Self-Service | SC-01, SC-02, SC-06 | Conversational UI and automated resolution of routine questions. |
| Policy Content Governance | SC-03, SC-07, SC-09 | Approved source storage, publishing lifecycle, identity/access, version-aware indexing. |
| Service Reliability | SC-02, SC-07, SC-08 | Monitoring, error handling, security, capacity, rollback, runbooks. |
| Quality Management | SC-04, SC-06, SC-08 | Retrieval evaluation, answer evaluation, feedback, regression testing. |
| Knowledge Platform Reuse | SC-04, SC-05, SC-09 | Reusable ingestion/indexing patterns and common semantic retrieval capabilities. |

# 15. Key Architecture and Governance Principles

| Principle | Application to Corporate Policy Assistant |
| --- | --- |
| Authoritative source first | The assistant is not the source of record; approved policy repositories and policy owners remain authoritative. |
| Ground before generate | The LLM should answer substantive policy questions using retrieved approved evidence; unsupported claims should be avoided. |
| Citations by default | Users should be able to inspect the source document/passage supporting material answers. |
| Least privilege | Users and services receive only the policy data access required for their role. |
| Human ownership remains | Policy interpretation requiring judgment, exceptions, legal advice, or employee-specific decisions is escalated to the responsible function. |
| Measure continuously | Retrieval quality, answer groundedness, latency, content freshness, adoption, and unresolved questions are operational product metrics. |
| Automate governed change | Models, prompts, index schemas, chunking logic, and infrastructure are version-controlled and promoted through controlled delivery pipelines. |
| Design for reuse | Core RAG capabilities are modular so additional governed knowledge domains can reuse the platform. |

# 16. Key Risks and Mitigations

| ID | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R-01 | Unsupported or hallucinated policy answer | High | Evidence-only prompt design, source citations, retrieval thresholds, refusal/escalation, evaluation regression suite. |
| R-02 | Outdated policy content is indexed | High | Content-owner workflow, metadata/version rules, automated re-index, freshness KPI, retirement process. |
| R-03 | Unauthorized content exposure | High | Entra ID, RBAC, metadata security filters where required, least privilege, security testing, protected logs. |
| R-04 | Poor retrieval relevance | Medium/High | Chunking experiments, hybrid retrieval, semantic ranking, metadata filters, evaluation set, query tuning. |
| R-05 | Employees over-rely on generated guidance | Medium/High | UI disclaimers, citations, escalation messaging, clear policy-owner authority, answer scope controls. |
| R-06 | Model/service cost grows unexpectedly | Medium | Token controls, retrieval limits, model tier selection, monitoring, budgets, FinOps reviews, caching where appropriate. |
| R-07 | Low adoption | Medium | Pilot with high-value policy domains, user-centered UX, communications, support integration, adoption analytics. |
| R-08 | Model or embedding version change reduces quality | Medium | Version control, pre-production regression tests, canary/rollback process, model lifecycle governance. |

# 17. Proposed Delivery Governance

| Governance Role | Accountability |
| --- | --- |
| Executive Sponsor | Owns business outcome, funding, enterprise adoption, and escalation. |
| Product Owner | Owns product backlog, user value, KPI priorities, release decisions, and stakeholder alignment. |
| Enterprise / Solution Architect | Maintains business-to-solution traceability, architecture decisions, standards alignment, and roadmap integrity. |
| Policy Governance Council / Policy Owners | Approve authoritative sources, interpretation boundaries, metadata, update/retirement processes, and escalations. |
| Security / Responsible AI | Approves security, privacy, AI risk controls, access model, logging boundaries, and model-use policies. |
| Engineering Leads | Own implementation quality across application, data/search, AI, cloud platform, IAM, and DevSecOps. |
| SRE / Service Management | Own reliability, monitoring, incident response, operational readiness, and service-level reporting. |
| QA / AI Evaluation | Own functional, regression, performance, retrieval, and generated-answer quality validation. |

# 18. Definition of MVP and Production Readiness

## 18.1 Minimum Viable Product (MVP)

One or more approved policy domains loaded from governed Blob Storage.

Automated chunking, embeddings, and Azure AI Search indexing.

Natural-language chat through a React/TypeScript interface.

Grounded answer generation from retrieved policy evidence.

Source citations/links returned with substantive answers.

Basic authentication and environment-appropriate access control.

User feedback capture and essential telemetry.

Golden question/evaluation set demonstrating acceptable retrieval and answer quality.

## 18.2 Production Readiness Gate

Security, privacy, data-classification, and responsible-AI reviews completed.

Policy owner approval for indexed sources and escalation procedures.

Access control and secrets/key management validated.

Performance, availability, failure-mode, and rollback testing completed.

Groundedness, citation, hallucination, and retrieval targets meet agreed thresholds.

Monitoring, alerting, dashboards, incident response, and runbooks operational.

Support ownership and service-management processes established.

Content update/retirement and model/prompt/index change processes documented.

Pilot outcomes support production rollout.

# 19. Conclusion

The Corporate Policy AI Assistant provides a clear example of how enterprise architecture can connect business need to measurable outcomes and then trace those outcomes into requirements, gaps, solution components, implementation sequencing, and operating ownership. The recommended governed RAG approach is not simply a chatbot implementation; it is a business capability for trusted policy discovery and self-service supported by content governance, retrieval engineering, identity/security, responsible AI controls, observability, and continuous evaluation.

For a portfolio discussion, the most important architectural message is that the technology selection follows from the business traceability: fragmented policy discovery creates productivity and consistency problems; those problems create goals and measurable objectives; the objectives drive requirements for grounding, citations, governance, security, performance, and quality; the gap analysis reveals missing capabilities; and the recommended Azure-oriented RAG solution candidates close those gaps through an implementable roadmap.

# Appendix A - ID Reference

Prefix definitions used throughout the document:

| Prefix | Meaning |
| --- | --- |
| BD | Business Driver |
| BG | Business Goal |
| BO | Business Objective |
| KPI | Key Performance Indicator |
| BR | Business Requirement |
| GAP | Current-to-Future-State Gap |
| SC | Solution Candidate |
| R | Risk |