I-21 Implementation Guide

Application Insights / Telemetry for the Policy Assistant Orchestrator

Status: In Process

Objective: Implement Application Insights/telemetry for the orchestrator with request correlation, dependency tracking, error monitoring, performance metrics, and privacy-safe logging.

# Step 1 - Confirm Application Insights is connected to the development Function App – COMPLETE

In Azure Portal, open: Function App -> policy-assist-orchestration-func-app-dev -> Settings -> Environment variables.

Look for APPLICATIONINSIGHTS_CONNECTION_STRING.

If it already exists, do not create another one. If it does not exist, copy the connection string from the Application Insights resource and add it as a Function App environment variable.

Stop after Step 1 and verify the setting before changing code.

APPLICATIONINSIGHTS_CONNECTION_STRING=<your connection string>

# Step 2 - Check host.json – COMPLETE

Confirm that host.json enables Application Insights logging and uses reasonable Information-level defaults.

Avoid enabling DEBUG logging globally because the orchestrator handles - authentication, RAG evidence, conversation context, and policy content.

{
  "version": "2.0",
  "logging": {
    "applicationInsights": {
      "samplingSettings": {
        "isEnabled": true,
        "excludedTypes": "Request"
      },
      "enableLiveMetricsFilters": true
    },
    "logLevel": {
      "default": "Information",
      "Function": "Information",
      "Host.Results": "Information",
      "Host.Aggregator": "Information"
    }
  }
}

# Step 3 - Establish one correlation ID for every /policy-chat request – IN PROCESS

At the beginning of policy_chat, reuse an incoming x-correlation-id header or generate a UUID.

Include the correlation ID in all operational logs for that request and return it in the HTTP response.

import uuid

correlation_id = (
    req.headers.get("x-correlation-id")
    or str(uuid.uuid4())
)

# Step 4 - Add a privacy-safe telemetry helper – COMPLETE

Create a small helper for consistent operational logging instead of scattering arbitrary logging.info calls throughout function_app.py.

Use a fixed set of safe properties such as event, correlation_id, dependency, duration_ms, and status.

# Step 5 - Instrument the major orchestrator stages – COMPLETE

Instrument: HTTP request received; authentication/authorization; conversation lookup; long-term memory retrieval; Azure AI Search; Azure OpenAI/Foundry inference; Cosmos DB persistence; response creation.

Record elapsed milliseconds for each dependency call.

# Step 6 - Add safe exception telemetry – COMPLETE

Log authentication and authorization failures to server telemetry, including the correlation ID, failure reason, and exception type when applicable — but never log the actual Authorization header, access token, claims payload, or other credentials.

# Step 7 - Add an end-to-end request completion metric – COMPLETE

Start a timer when policy_chat begins and record total request duration immediately before a successful response is returned.

This lets you compare total request time with Search, OpenAI/Foundry, Cosmos DB, and memory retrieval time.

# Step 8 - Add the correlation ID to the React request – COMPLETE

Generate a UUID in the React client with crypto.randomUUID() and send it as x-correlation-id.

The backend should reuse that value so the same identifier can connect React, HTTP, Function execution, Search, OpenAI/Foundry, and Cosmos DB.

const correlationId = crypto.randomUUID();

headers: {
  "Content-Type": "application/json",
  "x-correlation-id": correlationId
}

# Step 9 - Test locally first – COMPLETE

Run the Function App with func start, submit a question from the development React client, and confirm that the console shows - correlated start, dependency, completion, and error events.

Verify that no prompt text, policy evidence, tokens, secrets, or memory contents are being logged.

func start

# Step 10 - Deploy the updated Function App – COMPLETE

Publish the current Function App code to the development - orchestration Function App.

func azure functionapp publish policy-assist-orchestration-func-app-dev

# Step 11 - Run an Azure-hosted test – COMPLETE

Use the deployed - React development client and test successful policy questions, Search-backed questions, conversation history, memory, restricted/unauthorized scenarios, bad requests, and a dependency failure if practical.

# Step 12 - Verify Application Insights telemetry – COMPLETE

In Azure Portal, open Application Insights -> Logs.

Check traces, exceptions, and requests, and confirm that a correlation ID can be followed across the request lifecycle.

traces
| order by timestamp desc
| take 100

traces
| where message contains "<correlation-id>"
| order by timestamp asc

exceptions
| order by timestamp desc
| take 50

requests
| order by timestamp desc
| project timestamp, name, resultCode, duration, success, operation_Id

# Step 13 - Verify failure correlation – COMPLETE

Force or locate a failed request and confirm the same correlation ID shows the sequence leading to the failure, such as request start, authentication, conversation load, search, model call, error, and request failure.

# Step 14 - Add basic Application Insights alerts – COMPLETE

Create initial alerts for Function failures, HTTP 5xx responses, dependency failures, unusually slow requests, and spikes in exceptions.

Tune alert thresholds later after normal operating data has been collected.

# Step 15 - Final I-21 validation – IN PROCESS

☐ APPLICATIONINSIGHTS_CONNECTION_STRING configured

☐ Function execution telemetry visible

☐ Custom Python logs visible

☐ Every chat request has a correlation ID

☐ Search, OpenAI/Foundry, and Cosmos operations are traceable

☐ Dependency durations and overall request duration are recorded

☐ Exceptions appear in telemetry

☐ Client receives a safe correlation ID for troubleshooting

☐ Raw prompts, retrieved policy text, long-term memory contents, tokens, secrets, and connection strings are not logged

☐ Successful and failed requests can be followed end-to-end

# Recommended Starting Point

Do not modify function_app.py yet. Start with I-21 Step 1: open the development Function App environment variables and confirm whether APPLICATIONINSIGHTS_CONNECTION_STRING already exists. Once that is verified, proceed to Step 2.

# Useful Reference

Microsoft Learn: Azure Functions monitoring and Application Insights configuration.