# I-22 Step 6 - Cosmos DB Persistence Tests

Status: IN PROCESS

Assessment: Step 6 has not yet been implemented as the conversation/message persistence test suite described in the implementation guide.

You already have substantial long-term memory persistence testing, including Cosmos CRUD, deduplication, filtering, isolation, schema, validation, authentication, and authorization tests. What has not yet been shown as implemented is the conversation/message persistence coverage required by Step 6.

# Step 6 Scope

You need to implement:

- Test 6.1 - Conversation Creation

- Test 6.2 - User Message Persistence

- Test 6.3 - Assistant Message Persistence

- Test 6.4 - Conversation Retrieval

- Test 6.5 - Conversation Message Retrieval

- Test 6.6 - Cross-User Isolation

# Step 6.1 - Create the Persistence Test File – COMPLETE

From the Function App root:

New-Item -ItemType File -Force tests\unit\test_persistence.py

Then open it in VS Code:

code .\tests\unit\test_persistence.py

Do not paste Python test code directly into PowerShell.

# Step 6.2 - Find Existing Conversation and Message Functions – COMPLETE

Run:

Select-String -Path .\function_app.py -Pattern "def .*conversation"

Then:

Select-String -Path .\function_app.py -Pattern "def .*message"

Then:

Select-String -Path .\function_app.py -Pattern "conversations_container"

Then:

Select-String -Path .\function_app.py -Pattern "messages_container"

At minimum, your Function App already contains:

save_user_message(...)

get_authorized_conversation(...)

The goal is to identify the exact functions for:

conversation creation

assistant-message persistence

conversation listing

conversation message retrieval

# Step 6.3 - Pull the Exact Function Implementations – COMPLETE

Use the line numbers returned by the searches.

For example:

Get-Content .\function_app.py | Select-Object -Skip <START> -First <COUNT>

We want the full implementations for:

- conversation creation

- save_user_message

- save_assistant_message or equivalent

- conversation list retrieval

- conversation message retrieval

- get_authorized_conversation

That lets us create tests against your actual code rather than guessing function names.

# Step 6.4 - Add pytest Markers – COMPLETE

Start:

tests\unit\test_persistence.py

with:

import pytestpytestmark = [    pytest.mark.unit,]

For security-sensitive ownership tests, we can also add:

pytest.mark.security

# Step 6.5 - Test Conversation Creation – COMPLETE

The conversation creation test should verify that a new conversation persists a document containing:

conversationId or id

userId = authenticated user

createdAt exists

Conceptual pattern:

def test_conversation_creation_persists_authenticated_user(    app_module,    monkeypatch,):    fake_container = ...    monkeypatch.setattr(        app_module,        "conversations_container",        fake_container,    )    result = app_module.YOUR_CREATE_CONVERSATION_FUNCTION(        user_id="user-a"    )    assert len(fake_container.create_calls) == 1    saved = fake_container.create_calls[0]["body"]    assert saved["userId"] == "user-a"    assert saved.get("createdAt")    assert saved.get("conversationId") or saved.get("id")

Do not use YOUR_CREATE_CONVERSATION_FUNCTION literally. We will replace it with your real function name.

# Step 6.6 - Test User Message Persistence – COMPLETE

You already have:

save_user_message(    conversation_id,    user_id,    message,)

The test should verify:

role = user

content = question

conversationId = expected conversation

userId = expected user

id exists

createdAt exists

Example:

def test_save_user_message_persists_expected_fields(    app_module,    monkeypatch,):    fake_container = FakeCreateContainer()    monkeypatch.setattr(        app_module,        "messages_container",        fake_container,    )    app_module.save_user_message(        conversation_id="conversation-123",        user_id="user-a",        message="What is the remote work policy?",    )    assert len(fake_container.create_calls) == 1    saved = fake_container.create_calls[0]["body"]    assert saved["conversationId"] == "conversation-123"    assert saved["userId"] == "user-a"    assert saved["role"] == "user"    assert saved["content"] == "What is the remote work policy?"

# Step 6.7 - Test Assistant Message Persistence – COMPLETE

First identify the assistant-message persistence function.

It might have a name similar to:

save_assistant_message

save_ai_message

persist_assistant_message

Verify:

role = assistant

content exists

conversationId matches

userId matches

createdAt exists

Conceptual test:

def test_save_assistant_message_persists_expected_fields(    app_module,    monkeypatch,):    fake_container = FakeCreateContainer()    monkeypatch.setattr(        app_module,        "messages_container",        fake_container,    )    app_module.YOUR_ASSISTANT_SAVE_FUNCTION(        conversation_id="conversation-123",        user_id="user-a",        message="Employees may work remotely...",    )    saved = fake_container.create_calls[0]["body"]    assert saved["conversationId"] == "conversation-123"    assert saved["userId"] == "user-a"    assert saved["role"] == "assistant"    assert saved["content"]    assert saved.get("createdAt")

# Step 6.8 - Test Conversation List Retrieval – COMPLETE

The requirement is that:

GET /api/conversations

returns only conversations belonging to the authenticated user.

A useful fake query container is:

class FakeQueryContainer:    def __init__(self, results=None):        self.results = list(results or [])        self.query_calls = []    def query_items(        self,        *,        query,        parameters,        partition_key=None,        **kwargs,    ):        self.query_calls.append(            {                "query": query,                "parameters": parameters,                "partition_key": partition_key,                **kwargs,            }        )        return list(self.results)

Then test that User A receives only User A's conversations.

If your Cosmos partition key is /userId, also verify:

assert fake.query_calls[0]["partition_key"] == "user-a"

# Step 6.9 - Test Message Retrieval for a Conversation – COMPLETE

The requirement is that:

GET /api/conversations/{conversationId}

returns messages belonging to that conversation.

Conceptual example:

def test_conversation_messages_are_scoped_to_conversation(    app_module,    monkeypatch,):    fake = FakeQueryContainer(        results=[            {                "conversationId": "conversation-123",                "userId": "user-a",                "role": "user",                "content": "Question",            },            {                "conversationId": "conversation-123",                "userId": "user-a",                "role": "assistant",                "content": "Answer",            },        ]    )    monkeypatch.setattr(        app_module,        "messages_container",        fake,    )    result = app_module.YOUR_GET_MESSAGES_FUNCTION(        user_id="user-a",        conversation_id="conversation-123",    )    assert len(result) == 2    assert all(        item["conversationId"] == "conversation-123"        for item in result    )

# Step 6.10 - Test Cross-User Isolation – COMPLETE

You already have a function named:

get_authorized_conversation(...)

This is likely the correct function for testing:

User A must not be able to retrieve User B's conversation.

At the unit-test level, the important rule is:

owner mismatch

↓

reject access

Conceptual pattern:

def test_cross_user_conversation_access_is_rejected(    app_module,    monkeypatch,):    other_users_conversation = {        "id": "conversation-123",        "conversationId": "conversation-123",        "userId": "user-b",    }    fake = FakeReadContainer(        result=other_users_conversation    )    monkeypatch.setattr(        app_module,        "conversations_container",        fake,    )    result = app_module.get_authorized_conversation(        ...    )    assert result is None

The exact parameters and expected result depend on your real implementation.

# Step 6.11 - Add HTTP-Level 403/404 Testing Later – COMPLETE

The document says cross-user access should return:

403

or:

404

depending on the API design.

I recommend separating this into two layers:

Unit test

↓

Does ownership logic reject User B?

Integration/API test

↓

Does the HTTP endpoint translate that rejection into 403 or 404?

The HTTP test belongs in:

tests\integration\test_conversations_api.py

# Step 6.12 - Run the Persistence Tests – COMPLETE

Once test_persistence.py is implemented:

python -m pytest tests\unit\test_persistence.py -v

Target:

0 failed

0 errors

# Step 6.13 - Run All Unit Tests – COMPLETE

Run:

python -m pytest -m unit -v

Your unit marker is already working from Step 5.

# Step 6.14 - Run the Entire Test Suite – COMPLETE

Finally:

python -m pytest -v

Your current baseline before Step 6 is:

53 passed

5 skipped

After Step 6, the number of passing tests should increase.

The five Cosmos integration tests can remain skipped unless you intentionally enable them.

# Recommended Immediate Next Action – COMPLETE

Before we write the final runnable test_persistence.py, run these four commands:

Select-String -Path .\function_app.py -Pattern "def .*conversation"

Select-String -Path .\function_app.py -Pattern "def .*message"

Select-String -Path .\function_app.py -Pattern "conversations_container"

Select-String -Path .\function_app.py -Pattern "messages_container"

Send me those PowerShell results. Then I can give you the complete tests\unit\test_persistence.py using your actual Function App functions and signatures, the same way we successfully implemented Step 5.