# I-14 — Chat History

Direct Step-by-Step Implementation Instructions

# Implementation Goal

Implement the remaining I-14 React-client work so an authenticated user can see a history of persisted conversations, select a prior conversation, and reload that conversation’s persisted messages while preserving backend ownership enforcement.

Existing backend prerequisites: GET /api/conversations and GET /api/conversations/{conversationId} are already available, and the backend remains authoritative for user ownership.

# Direct Implementation Steps

## 1. Verify the backend endpoints first – COMPLETE

Before changing the React UI, confirm that GET /api/conversations - returns only the signed-in user's prior conversations and that GET /api/conversations/{conversationId} returns the selected conversation and its persisted messages. Also verify that another user's conversation cannot be opened.

## 2. Add chat-history state to App.tsx – COMPLETE

Add state for the conversation list, loading state, errors, and the active conversation ID. For example, maintain conversations, historyLoading, historyError, and conversationId/currentConversationId - state.

## 3. Define a conversation summary type – COMPLETE

Create a TypeScript interface matching the backend conversation-list response. Use the actual fields your endpoint returns, such as id, createdAt, updatedAt, and title if available. Do not invent another conversation identifier.

## 4. Create loadConversations() – COMPLETE

Implement a function that calls GET /api/conversations with the same bearer token used for /api/policy-chat. It should set a loading flag, validate the HTTP response, store the returned conversations, handle an empty list normally, surface non-destructive errors, and clear the loading flag in finally.

## 5. Load conversation history after authentication – COMPLETE

After MSAL authentication/token acquisition succeeds, call - loadConversations(). Do not issue the history request before a valid access token is available.

## 6. Add a chat-history sidebar – COMPLETE

Create a left-side sidebar that renders the returned conversations. Display a stored title when available; otherwise use a readable fallback such as a formatted date/time or 'Conversation'. Each rendered row must retain the real persisted conversation ID.

## 7. Make conversation rows selectable – COMPLETE

When the user clicks a conversation row, pass that row's persisted conversation ID to a function such as openConversation(conversationId). Visually indicate the currently selected conversation.

## 8. Implement openConversation(conversationId) – COMPLETE

Call GET /api/conversations/{conversationId} using the authenticated bearer token. Do not send a client-supplied userId for authorization; the backend authenticated identity remains authoritative.

## 9. Map persisted messages to the React message model – COMPLETE

Convert the returned persisted messages to the exact message structure used by the existing chat UI. Preserve role, content, ordering, assistant source/citation metadata, and timestamps if those are shown in the UI.

## 10. Replace the visible thread when history is selected – COMPLETE

Selecting a prior conversation should replace the current visible message thread, not append the loaded history onto an unrelated thread. Clear the existing visible thread, load the selected messages, then set the active conversationId to the selected persisted ID.

## 11. Synchronize the active conversation ID – COMPLETE

Once a prior conversation is opened, future prompts must send that conversation's existing ID. This keeps new turns attached to the selected conversation instead of creating a new conversation.

## 12. Keep New Chat behavior separate – COMPLETE

Your existing New Chat behavior should continue to clear the visible thread and clear the active conversationId. The next prompt after New Chat should send an empty conversationId so the backend creates a new conversation. Selecting a prior history item should restore that existing conversation ID.

## 13. Refresh history after a new conversation is created – COMPLETE

When the first prompt after New Chat returns a new conversationId, call loadConversations() again so the newly created conversation appears in the sidebar.

## 14. Refresh history after activity when needed – COMPLETE

If the backend changes updatedAt, sort order, or title information after each message, reload the conversation list after successful assistant responses so the most recently active conversation is displayed in the correct position.

## 15. Handle loading, empty, and error states – COMPLETE

The sidebar should support clear states such as 'Loading conversations…', 'No previous conversations', and a non-destructive error message. A failure to load history should not prevent the user from starting or continuing a chat.

## 16. Keep Cosmos as the durable source of truth – COMPLETE

Do not store complete conversation histories in browser storage. Persisted conversation and message data should continue to come from Cosmos through the backend APIs. Browser storage, if used later for I-16 refresh recovery, should be limited to lightweight state such as the active conversation ID.

## 17. Validate user isolation – COMPLETE

Confirm the history sidebar contains only the authenticated user's conversations. Also test a manually supplied foreign conversation ID against the open-conversation endpoint and confirm the backend rejects or hides it.

## 18. Run the core I-14 acceptance test – COMPLETE

Create at least three distinct conversations: Conversation A with multiple turns, Conversation B with different content, and Conversation C containing assistant citations/sources. Confirm all three appear in the sidebar and that selecting each one - loads only its own persisted messages.

## 19. Validate continued use of a reopened conversation – COMPLETE

Open Conversation A from the history sidebar, submit another question, and verify the request sends A's existing conversationId. Confirm the new user and assistant messages persist under A, reopening A shows the new turns, and Conversations B and C are unchanged.

## 20. Validate I-14 against I-15 and I-16 – COMPLETE

Before marking I-14 complete, verify that I-14 history selection works, I-15 New Chat still creates a new conversation rather than reusing a selected one, and I-16 refresh/state recovery does not conflict with sidebar selection.

# Recommended React State and Function Names

const [conversations, setConversations] = useState<ConversationSummary[]>([]);
const [historyLoading, setHistoryLoading] = useState(false);
const [historyError, setHistoryError] = useState<string | null>(null);

type ConversationSummary = {
  id: string;
  createdAt?: string;
  updatedAt?: string;
  title?: string;
};

loadConversations()
openConversation(conversationId)

# I-14 Completion Criteria

The authenticated user can see a sidebar/list of persisted prior conversations.

Selecting a history item loads that conversation's persisted messages.

The active conversationId is synchronized with the selected conversation.

Continuing a reopened conversation persists new turns under the same conversation.

New Chat still starts a new conversation.

Backend ownership enforcement prevents access to another user's conversation.

Conversation history errors do not block normal chat functionality.

Completion target: I-14 can be marked complete when the authenticated user can reliably list, select, reopen, and continue prior persisted conversations from the React client without weakening backend ownership enforcement.